## Slide 1
VFS
| Audit Remediations
FY26 CLOSE-OUT & FY27 OUTLOOK · EXECUTIVE SUMMARY
COMPLETION RATE
100%
FY26 formally closed
TOTAL REMEDIATIONS CLOSED
25
18 FY26 + 7 FY27 Q1
OPEN ITEMS
0
No items carried forward
FY26 AUDITS DELIVERED
7
1 FY26 audit still in progress
FY27 Q1 AUDITS PLANNED
4
1 currently in progress
Remediation Burndown
Open vs. cumulative Closed across FY26 -> FY27 Q1
Closed Remediations by Parent Audit
25 items across 8 audit streams
FY26 vs FY27 Q1 Delivery
Planned vs. completed remediation actions
Chart: 
| FY26 Q1 | FY26 Q2 | FY26 Q3 | FY26 Q4 | FY27 Q1
Open | 18 | 10 | 6 | 3 | 7
Closed (cumulative) | 0 | 8 | 14 | 17 | 25
Chart: 
| FY26 Vodacom Insurance | FY26 Vodacom Life Assurance | FY26 Consumer Lending | FY25 Vodacom Insurance (VIC) | FY25 Data Protection | FY25 DevSecOps | FY25 Ransomware Recovery | FY25 Vodapay Products
Closed | 7 | 6 | 3 | 3 | 2 | 2 | 1 | 1
Chart: 
| Audits | Remediations | Completed | Open
FY26 | 7 | 18 | 18 | 0
FY27 Q1 | 4 | 7 | 7 | 0
FY26 CLOSED
All 18 remediation actions delivered — 100% completion, zero carry-forward items.
FY26 IN PROGRESS
One FY26 audit remains in progress; findings will be reported on completion.
FY27 PROGRAMME
Four FY27 Q1 audits planned; one active. Remediations tracked under FY27 programme.
CAPACITY NOTE
Management actions factored into PI capacity and delivered within PI quarters.